Progress Report (Team 16)

Project Title: OneDelivery: Agentic AI for Customer Service
Date: 13 Mar 2026

1. Summary of Work Done

Since the last report, the team has made progress in defining system functionality and beginning the initial implementation of the application.

- Defined and documented user stories to clarify system requirements and expected functionalities.

- Conducted discussions and implemented on the AI agent workflow, including how different AI agents will interact within the system to handle customer service tasks.

- Designed the incident, messaging management microservice, which will be responsible for storing and managing customer service incidents.

- Implemented the basic code structure for the application, including initial service modules and project scaffolding.

- Continued refining the system architecture and integration approach between microservices and AI components.

- Began preparation for database schema design and service communication.

2. Effort Expended

| Member | Hours |
| --- | --- |
| Chee Lim Peng | 36 |
| Yeoh Yong Shan | 36 |
| Chia Kai Xiang | 24 |
| Tan Yee Yuan | 24 |
| Chia Yi Hang | 24 |

3. Problems Encountered

- Designing the AI agent workflow required several iterations to determine the most efficient interaction between agents and services.

- Initial discussions on microservice boundaries, particularly regarding the incident management service and its responsibilities.

- Some challenges in deciding how AI agents will access and update message data.

These issues are being addressed through team discussions, architecture reviews, and incremental prototyping.

4. Plan for the Next 2 Weeks

- Continue development of the incident microservice and integrate it with the main backend services.

- Implement core backend APIs required for incident creation and retrieval.

- Begin implementing AI agent interaction logic within the system.

- Integrate frontend components with backend APIs for basic functionality testing.

- Start implementing database persistence and data models.