Progress Report (Team 16)

Project Title: OneDelivery: Agentic AI for Customer Service
Date: 27 Feb 2026

1. Summary of Work Done

Since the last report, our team focused on setting up the foundational infrastructure and development environment for the project.

- Created and initialized project repositories for both frontend and backend.

- Defined initial project structure and folder organization.

- Set up version control workflow on Github (branching strategy, commit guidelines).

- Configured development environments for team members.

- Set up basic backend service skeleton (API structure, initial configuration) with NestJS.

- Set up frontend application base framework with ViteJS.

- Established initial DevOps setup (environment variables, configuration files) with Dockers, Kong, and Terrarform.

- Conducted team discussions on system architecture and component responsibilities.

- Reviewed and aligned the project scope and architecture design.

2. Effort Expended

| Member | Hours |
| --- | --- |
| Chee Lim Peng | 24 |
| Yeoh Yong Shan | 24 |
| Chia Kai Xiang | 24 |
| Tan Yee Yuan | 24 |
| Chia Yi Hang | 48 |

3. Problems Encountered

- Initial alignment on system architecture and technology stack took some discussion.

- Some minor setup issues when configuring the development environments across different machines.

- Clarifying integration approach between frontend and backend services.

- Currently resolved through team discussions and documentation.

4. Plan for the Next 2 Weeks

- Implement core backend APIs.

- Start development of the All-AI Agents module.

- Integrate frontend with backend API endpoints.

- Set up database and initial data models.